CalPin

UC Berkeley Student Support Network

Project Review & Cursor Agent Handoff Guide

March 2026  •  v1.0  •  ~85% Complete → Beta Ready

# 1. Project Overview

CalPin is a location-based iOS app designed to connect UC Berkeley students who need help with nearby peers who can provide it. Students post requests that appear as color-coded pins on an interactive campus map — anyone nearby can see the request and offer assistance.

The app is designed to be published on the App Store for the broader UC Berkeley student community.

## Tech Stack

| Layer | Technology | Details |
| --- | --- | --- |
| iOS Frontend | SwiftUI | MapKit, Google Sign-In SDK, Custom Pin Views |
| Backend API | Node.js + Express | REST API, JWT middleware, Google OAuth verification |
| Database | PostgreSQL | Previously on Railway — needs migration to free host |
| Auth | Google OAuth 2.0 | Restricted to @berkeley.edu / @student.berkeley.edu |
| AI Layer | Claude (Anthropic) | Categorization, safety checks, request improvement |
| Maps | Apple MapKit | Interactive map, custom urgency-coded pins, user location |
| Hosting | ⚠️ Railway (defunct) | NEEDS MIGRATION — see Section 4 |

# 2. Current Implementation (What's Built)

The app is approximately 85% complete. The core functionality is operational end-to-end.

## 2.1 Backend (Node.js / server.js)

| Feature | Status | Priority | Notes |
| --- | --- | --- | --- |
| Google OAuth Auth | ✅ Done | Critical | Berkeley email restriction enforced |
| POST /api/create | ✅ Done | Critical | Creates requests with AI categorization |
| GET /api/fetch | ✅ Done | Critical | Returns active requests with helper status |
| Offer Help | ✅ Done | Critical | PUT /api/requests/:id/offer-help |
| Complete Help | ✅ Done | Critical | Dual-confirm workflow (helper + requester) |
| Confirm Completion | ✅ Done | Critical | PUT /api/requests/:id/confirm-completion |
| User Stats | ✅ Done | High | GET /api/user/stats, achievements, timeline |
| AI Categories API | ✅ Done | High | GET /api/ai/categories with counts |
| Safety Screening | ✅ Done | High | Keyword + AI double-check |
| Duplicate Detection | ✅ Done | Medium | AI-powered POST /api/ai/detect-duplicates |
| Weekly Summary | ✅ Done | Medium | AI-generated motivational summary |
| In-memory Fallback | ✅ Done | Medium | Falls back if DB disconnected |
| Push Notifications | ⏳ Planned | High | APNs integration not yet started |
| Rate Limiting | ⏳ Planned | Medium | No rate limiting on endpoints yet |
| Hosting (Railway) | ⚠️ Blocked | Critical | Railway subscription lapsed — must migrate |

## 2.2 AI Service (ai-service.js)

| Feature | Status | Priority | Notes |
| --- | --- | --- | --- |
| Request Categorization | ✅ Done | Critical | 9 categories: academic, technical, social, transportation, moving, food, health, emergency, other |
| Safety Check | ✅ Done | Critical | Keyword pre-filter + Claude AI context check |
| Request Improvement | ✅ Done | High | Rewrites title/description for clarity |
| Chat Assistant | ✅ Done | Medium | In-app AI assistant for students |
| Smart Notifications | ✅ Done | Medium | Personalized push notification text |
| Duplicate Detection | ✅ Done | Medium | Compares open requests for similarity |
| Weekly Summary | ✅ Done | Low | Motivational impact summary |
| Model Used | ✅ Done | — | claude-sonnet-4-20250514 |
| Fallback Logic | ✅ Done | High | Keyword matching if API fails |

## 2.3 iOS Frontend (SwiftUI)

| Feature | Status | Priority | Notes |
| --- | --- | --- | --- |
| Google Sign-In | ✅ Done | Critical | ContentView.swift, CalPinApp.swift |
| Interactive Map | ✅ Done | Critical | MapView.swift with MapKit |
| Urgency-Coded Pins | ✅ Done | Critical | CustomPinView.swift — Green/Yellow/Orange/Red |
| Request Card View | ✅ Done | Critical | CardView.swift, DraggableCardView.swift |
| Create Request Flow | ✅ Done | Critical | RequestView.swift with AI categorization |
| Helper Offer Flow | ✅ Done | Critical | Offer → confirm → dual-completion workflow |
| Category Filter | ✅ Done | High | CategoryFilterView.swift, 9 AI categories |
| Sort: Most Recent | ✅ Done | High | Implemented in observer/fetch |
| Sort: Most Urgent | ✅ Done | High | Urgency priority enum in Place.swift |
| Profile View | ✅ Done | High | ProfileView.swift — stats, achievements, history |
| Helpers List View | ✅ Done | Medium | HelpersListView.swift |
| Information Card | ✅ Done | Medium | InformationCardView.swift |
| Push Notifications | ⏳ Planned | High | APNs not yet integrated |
| In-App Messaging | ⏳ Planned | Medium | Between helper and requester |
| Search Bar | ⏳ Planned | Medium | Request search not implemented |
| Offline Mode | ⏳ Planned | Low | No offline caching |

## 2.4 Database Schema (PostgreSQL / database.js)

- users — Google OAuth ID, email (@berkeley.edu), name, created_at

- help_requests — title, description, location, urgency, status, ai_category, ai_safety_check, requester_id, created_at

- help_offers — request_id, helper_id, status, created_at

- user_ai_preferences — enable suggestions, notification radius, preferred categories

- ai_metrics — tracks AI categorization performance for resume data

# 3. Development Pipeline

## Phase 1 — Critical (Unblock to Launch)

These must be completed before any beta testing.

3.1 Backend Migration: Railway → Free Host

⚠️ BLOCKING ISSUE: The Railway subscription has lapsed. The iOS app's APIConfig.swift still points to the defunct Railway URL. This must be resolved first — nothing else works until the server is reachable.

Recommended free hosting options:

- Render.com — Free tier: 512MB RAM, spins down after 15 min idle (acceptable for dev/beta). Best Railway alternative.

- Fly.io — More control, 3 free shared VMs, persistent volumes. Good for PostgreSQL too.

- Koyeb — Free tier, no sleep, limited compute — good secondary option.

Migration checklist:

- Create new Render/Fly account and deploy Node.js backend

- Provision free PostgreSQL instance (Render, Supabase, or Neon — all free tier)

- Copy environment variables: DATABASE_URL, GOOGLE_CLIENT_ID, ANTHROPIC_API_KEY

- Update APIConfig.swift baseURL in both DEBUG and release targets

- Run /health endpoint to confirm DB connected

- Test full request lifecycle from iOS simulator

3.2 Claude API Key

The ANTHROPIC_API_KEY must be rotated. Never hardcode keys. Store in the new host's environment variable dashboard, not in .env committed to Git.

- Generate new API key from console.anthropic.com

- Add as env var ANTHROPIC_API_KEY on new host platform

- Verify ai-service.js picks it up (it reads process.env.ANTHROPIC_API_KEY ✅)

3.3 Sort: Most Recent / Most Urgent

The core sort feature must be validated end-to-end. The data model supports it (UrgencyLevel.priority, created_at) but UI toggle needs QA.

- Verify GET /api/fetch returns requests ordered by created_at DESC by default

- Confirm iOS sort toggle switches between Most Recent and Most Urgent correctly

- Add ORDER BY clause to server.js if not already enforced at DB level

## Phase 2 — High Priority (Beta Quality)

3.4 Push Notifications

- Register app for APNs in Apple Developer Portal

- Add UNUserNotificationCenter request in CalPinApp.swift

- Store device tokens in DB (new push_tokens table)

- Backend: send push on offer-help and confirm-completion events

- Use node-apn or @parse/node-apn package on backend

3.5 Request Search

- Add UISearchBar or SwiftUI .searchable modifier to ContentView

- Filter observer results client-side by title/description keyword

- Optionally: add GET /api/requests/search?q= endpoint

3.6 Debug Logging Cleanup

server.js logs every header, body, and token on every request. This is a security risk in production and will slow down the server. Clean up before any real users.

- Remove verbose console.log blocks in the debug middleware (lines 20-47)

- Replace with structured logging (morgan or pino recommended)

- Keep error logging, remove success-path verbose logs

## Phase 3 — Pre-App Store

- TestFlight beta with real Berkeley students (10-20 testers)

- App Store Connect setup — app description, screenshots, privacy policy

- Privacy policy URL (required by App Store for apps using location + auth)

- Rate limiting on API endpoints (express-rate-limit)

- Request auto-expiry: archive requests older than 24h (cron job on server)

- In-app messaging between helper and requester

- User feedback / rating system post-completion

## Phase 4 — Future

- Extend to other UC campuses

- Request scheduling (pre-schedule future help)

- Gamification enhancements (leaderboards, streaks)

- Offline mode with request caching

# 4. Cursor Agent Prompt

Copy everything in the gray box below and paste it as the first message to Cursor agent, or save it as .cursorrules / AGENTS.md in the project root.

CURSOR AGENT PROMPT — CALPIN # CalPin — UC Berkeley Student Support App You are continuing development of CalPin, an iOS app that connects UC Berkeley students who need help with nearby students who can provide it. The app is ~85% complete. ## Stack - iOS: SwiftUI + MapKit + Google Sign-In SDK - Backend: Node.js + Express (server.js, ai-service.js, database.js) - Database: PostgreSQL - AI: Claude API via @anthropic-ai/sdk (categorization, safety, improvement) - Auth: Google OAuth 2.0, restricted to @berkeley.edu emails only ## CRITICAL — First Things to Fix 1. BACKEND HOSTING: Railway subscription has lapsed. The iOS app points to https://calpin-production.up.railway.app which is no longer active. → Migrate backend to Render.com (recommended free tier). → Provision a free PostgreSQL DB on Render or Supabase/Neon. → Update APIConfig.swift baseURL (both DEBUG and release) to new URL. 2. ANTHROPIC API KEY: Generate a new ANTHROPIC_API_KEY from console.anthropic.com. Store it as an environment variable on the new host — NOT in code or .env in Git. The model used in ai-service.js is claude-sonnet-4-20250514. ## Required Environment Variables (backend) DATABASE_URL=<postgres connection string> GOOGLE_CLIENT_ID=<your Google OAuth client ID> ANTHROPIC_API_KEY=<new key from console.anthropic.com> PORT=3000 (or let host assign it) NODE_ENV=production ## Key Files Backend: server.js — Express API, all routes, auth middleware ai-service.js — Claude API integration, all AI features database.js — PostgreSQL pool, all DB queries iOS (Swift): APIConfig.swift — Base URL config. UPDATE THIS after migration. ContentView.swift — Main view, auth flow, shared state MapView.swift — Interactive map, pin display, location Place.swift — Data models: UrgencyLevel, RequestStatus, AICategory, Place RequestView.swift — Create request form with AI categorization CardView.swift — Request card UI, offer/complete help actions ## Core App Logic - Students post requests → map pins appear color-coded by urgency - Urgency levels: Low (green), Medium (yellow), High (orange), Urgent (red) - Requests can be sorted by: Most Recent (created_at DESC) or Most Urgent (urgency priority) - Requests filtered by 9 AI categories (academic, technical, social, transportation, moving, food, health, emergency, other) - Helper workflow: offer help → requester sees helper → both confirm completion (Uber-style dual confirm) - AI screens all requests for safety before they appear on the map ## What Needs Doing (Priority Order) PHASE 1 — Unblock (do these first): 1. Migrate backend from Railway to Render.com (free) 2. Migrate PostgreSQL to Render/Supabase/Neon (free) 3. Rotate ANTHROPIC_API_KEY, set all env vars on new host 4. Update APIConfig.swift to new backend URL 5. Verify /health endpoint and full iOS request lifecycle PHASE 2 — Beta Quality: 6. Remove verbose debug logging from server.js (security issue) 7. Implement APNs push notifications (offer-help and completion events) 8. Add request search (client-side filter or GET /api/requests/search?q=) 9. Add rate limiting (express-rate-limit) to prevent abuse 10. Request auto-expiry: auto-archive requests older than 24h PHASE 3 — App Store: 11. TestFlight setup and beta invite to Berkeley students 12. Privacy policy page (required for App Store — location + auth) 13. App Store Connect listing: screenshots, description, keywords ## Known Issues / Things to Watch Out For - server.js has very verbose debug logging on every request — remove before production - CORS is set to '*' — restrict to your iOS app bundle ID for production - The AI model string in ai-service.js is 'claude-sonnet-4-20250514' — confirm this is current - Requests expire after 24h (DB query window) but no automatic cleanup cron exists yet - In-memory fallback exists if DB fails but should not be relied on in production ## Goal Ship CalPin to the App Store for UC Berkeley students. The app should allow any Berkeley student to sign in with their @berkeley.edu Google account, post a help request that appears on the campus map, and receive help from a nearby peer — sorted by Most Recent or Most Urgent.

# 5. Free Hosting Migration Guide (Railway → Render)

## Step-by-Step: Deploy to Render.com

Render is the closest free equivalent to Railway. The free tier includes 512MB RAM web services and a free PostgreSQL database (90-day retention — upgrade to paid or use Supabase for persistence).

Backend Deployment

- Create account at render.com

- Click New → Web Service → Connect your GitHub repo

- Set Build Command: npm install

- Set Start Command: node server.js

- Add Environment Variables (from the Render dashboard Environment tab):

DATABASE_URL=postgres://... GOOGLE_CLIENT_ID=... ANTHROPIC_API_KEY=sk-ant-... NODE_ENV=production

- Click Deploy. Render provides a URL like https://calpin.onrender.com

- Update APIConfig.swift with the new Render URL

Database: Supabase (Recommended — No 90-day limit)

- Create free account at supabase.com

- New Project → get the Connection String (URI format)

- Paste as DATABASE_URL in Render environment

- Run the DB schema from database.js initDatabase() on first boot — it's auto-run on server start ✅

APIConfig.swift Update

struct NetworkConfig { #if DEBUG static let baseURL = "https://calpin.onrender.com" #else static let baseURL = "https://calpin.onrender.com" #endif }

⚠️ Render free tier spins down after 15 minutes of inactivity. First request after idle takes ~30 seconds. For beta testing this is acceptable. For App Store launch, upgrade to the $7/mo paid tier or add an uptime monitoring ping.

CalPin Project Review  •  March 2026  •  Prepared for Cursor Agent Handoff